SailPoint

SE Enablement Platform

Manager User Acceptance Testing (UAT) Plan

Prepared for: John Barrett — Manager

Version 2.0  |  July 5, 2026

Portal: https://se-enablement-platform.vercel.app

| Field | Value |
| --- | --- |
| Document ID | UAT-SEEP-MGR-2026-001 |
| Version | 2.0 |
| Status | Ready for execution |
| Primary tester | John Barrett |
| Test environment | Production (Vercel) |
| Author | SE Enablement Platform Team |
| Approver | ___________________________ |

# How to read this document

This is a formal UAT plan — not a casual checklist. It follows industry practice: business-process grouping, traceable test case IDs, entry/exit criteria, and defect triage. Each test case includes pre-conditions, numbered steps, acceptance criteria, and a results table you fill in during testing.

INFO Document conventions P0 = Must pass before go-live. P1 = Should pass; workaround acceptable short-term. P2 = Nice to validate. Callout boxes (INFO, WHY THIS MATTERS, TIP, etc.) explain context — read them before executing steps. Use two browsers for SE + manager tests: regular window as John, incognito as the SE persona. Record defects with ID format DEF-MGR-### in the Comments column.

# Table of contents

• 1. Executive summary

• 2. Scope and objectives

• 3. Entry criteria (readiness checklist)

• 4. Roles, environment, and test data

• 5. Defect management

• 6. Exit criteria and sign-off

• 7. Glossary

• PART A — Foundation (login, access, Command Center)

• PART B — New hire enablement (Morgan Lee, Quinn Martin)

• PART C — Coaching and review workflows

• PART D — Growth and readiness (senior / advisory)

• PART E — Continuing representatives

• PART F — End-to-end business scenarios

• Appendix A — Credential matrix

• Appendix B — UAT execution log

# 1. Executive summary

John Barrett will validate that the SE Enablement Platform supports his real job: onboarding two new SEs (Morgan Lee, Quinn Martin), coaching three promoted SEs (Avery Brooks, Blake Chen, Caleb Diaz), and continuing development for Dana Evans and Ellis Foster — all without admin access or external tools.

WHY THIS MATTERS Why we run UAT before broader rollout UAT proves the system works for the business user — not just that developers shipped features. John's sign-off means managers can trust inbox reviews, plan assignments, and readiness data. Failures found here are cheaper to fix than after full org adoption.

| Objective | Success indicator |
| --- | --- |
| New hires receive plans, sims, and timely feedback | UAT-MGR-010, 011, 012, 050 pass |
| Senior/advisory SEs progress on growth plans and certs | UAT-MGR-030, 031, 051, 052 pass |
| Manager inbox is single source of truth for reviews | UAT-MGR-020 pass |
| Role security — no admin leakage | UAT-MGR-002 pass |

# 2. Scope and objectives

## 2.1 In scope

• Manager authentication (login + MFA)

• Team navigation: Command Center, Action Inbox, Roster, Readiness, Cadence, Development, Ramp Plans

• Assign onboarding plans and simulations to direct reports

• Review challenges, simulations, pitches, deal prep, plan steps, certifications

• Development plans and quarterly attestations

• Coaching cadence, co-pilot drafts, private notes

• Practice tools smoke test (Flight Check, Market Pulse)

## 2.2 Out of scope

• Admin Console functions (user CRUD, audit log, global AI config)

• SSO/SailPoint IdP integration (unless NEXT_PUBLIC_SSO_DOMAIN enabled)

• Gong OAuth integration end-to-end

• Performance/load testing

• Mobile native apps

# 3. Entry criteria

UAT may begin only when ALL items below are satisfied. Check each box before starting Part A.

| # | Criterion | Owner | Status |
| --- | --- | --- | --- |
| 1 | Production portal reachable at se-enablement-platform.vercel.app | Platform team | ☐ |
| 2 | John Barrett auth account provisioned (npm run seed:john-manager) | Platform team | ☐ |
| 3 | 7 demo SE accounts on John's roster with seeded plans | Platform team | ☐ |
| 4 | Supabase redirect URLs include production auth callbacks | Platform team | ☐ |
| 5 | John has authenticator app ready for MFA enrollment | John Barrett | ☐ |
| 6 | This UAT plan reviewed and accepted | John Barrett | ☐ |
| 7 | Second browser/incognito available for SE persona testing | John Barrett | ☐ |

# 4. Roles, environment, and test data

## 4.1 RACI

| Activity | John (Manager) | SE testers | Platform team |
| --- | --- | --- | --- |
| Execute test cases | R/A | C | I |
| Log defects | R | I | A |
| Fix defects | I | I | R/A |
| UAT sign-off | A | I | C |
| Provision test data | I | I | R/A |

## 4.2 Environment

| Item | Detail |
| --- | --- |
| URL | https://se-enablement-platform.vercel.app |
| Manager login | john.barrett@sailpoint.com / DemoMgr2026! |
| SE password (all @example.com) | DemoSE2026! |
| Browser | Chrome or Edge (latest); MFA requires authenticator app |

## 4.3 Test personas

| Persona | Email | Level | UAT focus |
| --- | --- | --- | --- |
| Morgan Lee | morgan.lee@example.com | Basic (new) | Onboarding, first sim, first challenge |
| Quinn Martin | quinn.martin@example.com | Basic (new) | Pitch submit, plan progress |
| Avery Brooks | avery.brooks@example.com | Senior SE | Full panel, dev attestation, sim review |
| Blake Chen | blake.chen@example.com | Senior SE | Readiness, senior challenges |
| Caleb Diaz | caleb.diaz@example.com | Advisory SC | Cert gates, executive sims |
| Dana Evans | dana.evans@example.com | Basic (continuing) | Deal prep share |
| Ellis Foster | ellis.foster@example.com | Basic (continuing) | Market Pulse, stable state |

# 5. Defect management

When actual results do not match expected results, log a defect before continuing. Use the test case ID as reference.

| Severity | Definition | Example | Target fix |
| --- | --- | --- | --- |
| P0 — Critical | Blocks core manager workflow | Cannot approve inbox items | 24 hours |
| P1 — High | Major function impaired; workaround exists | Co-pilot fails; manual feedback works | 3 business days |
| P2 — Medium | Minor UX or cosmetic issue | Label typo, slow load | Next release |
| P3 — Low | Enhancement / nice-to-have | Extra sort option on roster | Backlog |

TIP How to report a defect 1. Note Test Case ID (e.g., UAT-MGR-020). 2. Capture screenshot or screen recording. 3. Record exact steps to reproduce in Comments column. 4. Assign Defect ID: DEF-MGR-001, DEF-MGR-002, … 5. Email platform team with ID, severity, and screenshot.

# 6. Exit criteria and sign-off

UAT is complete when ALL exit criteria are met and John Barrett signs below.

| # | Exit criterion | Target | Status |
| --- | --- | --- | --- |
| 1 | All P0 test cases executed | 100% | ☐ |
| 2 | P0 pass rate | 100% (no open P0 defects) | ☐ |
| 3 | P1 test cases executed | ≥ 90% | ☐ |
| 4 | P1 pass rate | ≥ 95% or accepted exceptions documented | ☐ |
| 5 | End-to-end scenarios (050–052) passed | All 3 | ☐ |
| 6 | Known issues documented with workarounds | Complete | ☐ |
| 7 | Business owner sign-off obtained | Signed below | ☐ |

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Manager / UAT lead | John Barrett |  |  |
| Platform owner |  |  |  |
| Enablement sponsor |  |  |  |

# 7. Glossary

| Term | Definition |
| --- | --- |
| Action Inbox | Queue of SE submissions requiring manager approve or send-back |
| Co-pilot | AI-assisted draft feedback — manager edits before sending |
| Ramp plan | Onboarding template with sequenced steps and due dates |
| Coaching card | AI-generated feedback from a simulation session |
| Cert gate | Milestone requiring manager sign-off before SE progresses |
| Readiness Map | Competency heatmap across the team |
| AAL2 | Authenticator Assurance Level 2 — MFA verified session |

# PART A — Foundation

Validate access, security boundaries, and the Command Center starting point.

WHY THIS MATTERS Foundation tests gate everything else If login, MFA, or role boundaries fail, downstream tests are invalid. Complete Part A before Parts B–F.

| UAT-MGR-001 Manager first login and MFA enrollment [P0 — Critical] |  |
| --- | --- |
| Business requirement | Managers must authenticate with MFA before accessing team data. |
| Pre-conditions | Auth account provisioned for john.barrett@sailpoint.com. Authenticator app available. |
| Test persona(s) | John Barrett (manager) |
| Related portal path | /login → /auth/mfa/enroll → /manager?section=command |

### Test steps

1. Navigate to https://se-enablement-platform.vercel.app/login.

2. Enter email john.barrett@sailpoint.com and password DemoMgr2026!.

3. Click Sign in.

4. On MFA enrollment, scan QR code with authenticator app.

5. Enter 6-digit verification code and confirm.

6. Verify redirect to Manager Command Center.

WHY THIS MATTERS Acceptance criteria John reaches AAL2 (MFA verified) and lands on Command Center without errors. Sidebar shows Team and Practice navigation; Admin Console is NOT visible.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Login page loads. |  |  |
| 2 | Credentials accepted; no domain error. |  |  |
| 3 | Session created. |  |  |
| 4 | QR code displays; secret backup visible if offered. |  |  |
| 5 | MFA factor verified. |  |  |
| 6 | Command Center hero and metric cards visible. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

TIP Subsequent logins After first enrollment, John will use /auth/mfa/verify (6-digit code only). Sessions expire after 15 minutes of inactivity — this is by design for security.

| UAT-MGR-002 Manager cannot access Admin Console [P0 — Critical] |  |
| --- | --- |
| Business requirement | Role-based access must restrict managers from admin-only functions. |
| Pre-conditions | Logged in as John Barrett with MFA complete. |
| Test persona(s) | John Barrett |
| Related portal path | /admin (direct URL) |

### Test steps

1. Confirm Admin Console is absent from left sidebar.

2. Manually navigate to /admin in the browser address bar.

3. Observe redirect or access-denied behavior.

WHY THIS MATTERS Acceptance criteria John cannot perform admin actions (user CRUD, audit log, global AI settings).

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | No Admin nav item under any group. |  |  |
| 2 | Browser navigates away from /admin or shows access restriction. |  |  |
| 3 | John remains on an authorized manager route. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

RELATED FEATURE What admins do that managers do not Create/delete users, bulk CSV import, competency library management. Simulation template CRUD, master corpus, platform analytics, audit log export. Managers still assign plans/sims and review work — only within their org tree.

| UAT-MGR-003 Command Center provides actionable team snapshot [P1 — High] |  |
| --- | --- |
| Business requirement | Managers need a single view of review queue depth and team risk. |
| Pre-conditions | At least one SE has pending submission in John's org. |
| Test persona(s) | John Barrett; any SE with pending work (e.g., Avery Brooks) |
| Related portal path | /manager?section=command |

### Test steps

1. Open Team → Command Center.

2. Read hero banner review count.

3. Click Review → on priority card if shown.

4. Review four metric cards: Reviews pending, Team avg progress, At risk, Cert sign-offs.

5. Scroll to Team readiness heatmap; click one SE row.

6. Click Full view → on heatmap.

WHY THIS MATTERS Acceptance criteria Counts align with Action Inbox. Click-through opens correct destination. Heatmap row opens SE detail side panel.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Command Center loads with team-specific data. |  |  |
| 2 | Count matches items in Action Inbox (±0). |  |  |
| 3 | Navigates to /manager?section=inbox. |  |  |
| 4 | All four cards show numeric values or meaningful empty states. |  |  |
| 5 | SE detail panel opens with coaching snapshot. |  |  |
| 6 | Navigates to /manager?section=readiness. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

WHY THIS MATTERS Your weekly rhythm starts here Most managers spend 2–3 minutes on Command Center each morning. It answers: Who needs me today? Is anyone falling behind? Are certs stalling? Use it before 1:1s and before assigning new work.

# PART B — New hire enablement

Business process: Manager onboards Morgan Lee and Quinn Martin with structured ramp plans, simulations, and challenge review. This mirrors the first 30–60 days of a real new hire.

INFO Recommended test order Execute UAT-MGR-010 → 011 → 012 in sequence, then UAT-MGR-050 as capstone.

| UAT-MGR-010 Assign onboarding ramp plan to new hire [P0 — Critical] |  |
| --- | --- |
| Business requirement | Managers assign structured ramp templates so new SEs know exactly what to complete and when. |
| Pre-conditions | Plan templates exist. Morgan Lee or Quinn Martin on John's roster. |
| Test persona(s) | John Barrett (assign); Morgan Lee (verify as SE) |
| Related portal path | /manager?section=roster → Onboarding plans panel |

### Test steps

1. Go to Team → Team Roster.

2. Scroll to Onboarding plans card.

3. Click a template (e.g., Week 1–2 — Boots on the ground).

4. Review template preview and step list.

5. Assign to: select Morgan Lee.

6. Mentor: select John Barrett or No mentor.

7. Set Start date and confirm Target completion.

8. Click "Assign plan".

9. Log in as Morgan Lee → My Ramp Plan (/my-plan).

10. Verify assigned steps appear with due dates.

WHY THIS MATTERS Acceptance criteria Toast confirms assignment. SE receives notification. Steps visible on My Ramp Plan. If plan already assigned, system warns rather than silently duplicating.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Roster page loads with assign panel. |  |  |
| 2 | Template cards show name, duration, step count. |  |  |
| 3 | Preview lists all plan steps. |  |  |
| 4 | Morgan Lee available in dropdown. |  |  |
| 5 | Mentor optional field works. |  |  |
| 6 | Dates editable. |  |  |
| 7 | Success toast: "{Plan name} assigned — SE notified." |  |  |
| 8 | SE login succeeds. |  |  |
| 9 | Plan steps listed with statuses and due dates. |  |  |
| 10 | — |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

WHY THIS MATTERS Onboarding plans are the spine of new-hire ramp Without a plan, SEs lack structure — managers lack visibility into ramp %. Each step type (content review, challenge, simulation, mentor review) routes work to the right workflow. Validated steps feed Command Center progress and Readiness Map.

RELATED FEATURE Customize before you assign Team → Ramp Plans (/plans) opens the Plan template editor. Edit step titles, due offsets, and types — then assign from Team Roster.

| UAT-MGR-011 Assign simulation to new hire [P0 — Critical] |  |
| --- | --- |
| Business requirement | Managers assign roleplay scenarios matched to SE level and vertical. |
| Pre-conditions | Simulation templates in library. Morgan Lee profile open. |
| Test persona(s) | John Barrett; Morgan Lee |
| Related portal path | SE detail panel → Assign simulation |

### Test steps

1. From Team Roster, click Morgan Lee to open SE detail panel.

2. Locate Assign simulation section.

3. Click quick-pick "SLED vertical" (or search templates).

4. In SimulationAssignForm: confirm Assign to = Morgan Lee.

5. Set Difficulty if desired → click Assign to SE.

6. As Morgan: Practice → Simulations (/simulations).

7. Complete flow: 1. Roleplay → 2. Get feedback → 3. Submit for manager review.

8. As John: Action Inbox → Sim cards filter → verify item appears.

WHY THIS MATTERS Acceptance criteria SE sees assignment notification. Submitted sim creates inbox item for manager.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | SE detail panel opens. |  |  |
| 2 | Quick-pick pills visible: CISO discovery, SLED vertical, Executive demo, Bakeoff. |  |  |
| 3 | Template selected; form populated. |  |  |
| 4 | Assign to pre-filled correctly. |  |  |
| 5 | Toast: Simulation assigned. |  |  |
| 6 | Assignment visible on SE simulations page. |  |  |
| 7 | Coaching card submitted. |  |  |
| 8 | Sim card in inbox with score and transcript. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

TIP Match simulation to ramp week Week 1–2 new hires: SLED vertical or CISO discovery (lower complexity). Senior SEs: Executive demo or Bakeoff scenario. Advisory (Caleb): Executive demo + competitive depth.

| UAT-MGR-012 Review and approve new hire challenge submission [P1 — High] |  |
| --- | --- |
| Business requirement | Manager feedback closes the loop on hands-on challenge work. |
| Pre-conditions | Morgan or Quinn submitted a challenge with evidence and reflection. |
| Test persona(s) | Quinn Martin (submit); John Barrett (review) |
| Related portal path | /challenges (SE) → /manager?section=inbox (manager) |

### Test steps

1. As Quinn: Challenges → open library challenge → upload evidence → add Reflection → Submit for manager review.

2. As John: Action Inbox → filter Challenges.

3. Expand challenge card → optional Draft feedback (co-pilot).

4. Enter Grade (1–5) and coaching feedback.

5. Click "Approve".

6. As Quinn: verify challenge shows Approved status.

WHY THIS MATTERS Acceptance criteria Approved items leave inbox. SE notified. Linked plan steps may auto-validate.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Submission succeeds; pending review state. |  |  |
| 2 | Challenge card visible with Needs review badge. |  |  |
| 3 | AI draft populates editable feedback field. |  |  |
| 4 | Grade and feedback saved. |  |  |
| 5 | Toast: Approved — removed from inbox. |  |  |
| 6 | SE sees approved status. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

RELATED FEATURE Send back for revision Use "Send back for revision" when evidence is incomplete — SE gets redo notification. This is preferable to approving weak work; it protects ramp quality.

RELATED FEATURE AI challenge generation (manager) Managers can browse /challenges → AI generate tab to create custom challenges. Useful when library gaps exist for a specific account or competency.

# PART C — Coaching and review workflows

Business process: Manager clears the Action Inbox daily, reviews pitches and deal prep, and prepares 1:1s via Coaching Cadence.

| UAT-MGR-020 Action Inbox — full review cycle with co-pilot [P0 — Critical] |  |
| --- | --- |
| Business requirement | Single inbox consolidates all SE work requiring manager judgment. |
| Pre-conditions | Multiple item types pending (challenge, sim, plan step, or cert). |
| Test persona(s) | John Barrett; Avery Brooks (likely has pending items) |
| Related portal path | /manager?section=inbox |

### Test steps

1. Open Action Inbox.

2. Test each filter pill: All, Challenges, Sim cards, Plan steps, Cert sign-offs.

3. Expand one item → click Draft feedback (co-pilot).

4. Edit AI draft → add Grade → Approve.

5. Expand another item → Send back for revision.

6. Confirm inbox counts decrease.

WHY THIS MATTERS Acceptance criteria All filters work. Co-pilot drafts usable. Approve/remove and send-back flows notify SEs.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Inbox loads with typed cards. |  |  |
| 2 | Each filter shows correct subset. |  |  |
| 3 | Coaching draft appears in textarea. |  |  |
| 4 | Item removed; toast confirms. |  |  |
| 5 | Item removed; SE notified to redo. |  |  |
| 6 | Hero/command center counts update. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

WHY THIS MATTERS The Action Inbox is your quality gate Every ramp artifact that needs human judgment lands here — not scattered across email. Co-pilot accelerates feedback but you should always edit before sending. Aim to clear P0 items within 24 hours so SE momentum does not stall.

NOTE Filter grouping Challenges filter includes pitch submissions and mentor reviews. Sim cards filter includes shared deal prep briefs.

| UAT-MGR-021 Pitch Studio — video pitch review [P1 — High] |  |
| --- | --- |
| Business requirement | Managers review recorded pitches with graded coaching feedback. |
| Pre-conditions | Quinn Martin submitted a practice pitch for manager review. |
| Test persona(s) | Quinn Martin (submit); John Barrett (review) |
| Related portal path | /pitch → Action Inbox |

### Test steps

1. As Quinn: Pitch Studio → record pitch → set Practice (manager review) → Submit for review.

2. As John: Action Inbox → Challenges filter → find pitch item.

3. Click "Watch video pitch →" (opens playback).

4. Enter feedback + Grade → Approve.

WHY THIS MATTERS Acceptance criteria Video plays. Feedback saved. Pitch marked reviewed.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Pitch submitted successfully. |  |  |
| 2 | Pitch card in inbox. |  |  |
| 3 | Video playback loads in new tab or panel. |  |  |
| 4 | Approval completes; item removed. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

RELATED FEATURE Peer pitch library SEs can browse peer pitches with All / Mentor picks filters. Manager review is separate from peer learning — both support ramp quality.

| UAT-MGR-022 Deal Prep — shared brief review [P1 — High] |  |
| --- | --- |
| Business requirement | Managers coach SEs on account-specific prep before customer calls. |
| Pre-conditions | Dana Evans or Ellis Foster on team. |
| Test persona(s) | Dana Evans (share); John Barrett (review) |
| Related portal path | /prep → Action Inbox (Sim cards) |

### Test steps

1. As Dana: Deal Prep → generate brief → check Let my manager review this brief → share.

2. As John: Action Inbox → Sim cards → open deal prep item.

3. Use co-pilot if desired → enter manager comment → approve.

WHY THIS MATTERS Acceptance criteria Manager comment persisted on session. SE notified on share.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Toast: Brief shared with manager. |  |  |
| 2 | Deal prep card in inbox with account context. |  |  |
| 3 | Comment saved; item cleared from inbox. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

NOTE Deal Prep as manager /prep when logged in as John runs prep for John's own accounts — not a team dashboard. Team deal prep visibility is through inbox + shared session links.

| UAT-MGR-023 Coaching Cadence and private notes [P1 — High] |  |
| --- | --- |
| Business requirement | Managers prepare structured 1:1s and retain confidential coaching notes. |
| Pre-conditions | Logged in as John. SEs with ramp/sim history. |
| Test persona(s) | John Barrett; Avery Brooks |
| Related portal path | /manager?section=cadence |

### Test steps

1. Open Coaching Cadence.

2. Review SE card: health badge, Last 1:1, Sim avg, Ramp %.

3. Click "Copy 1:1 brief" → verify clipboard toast.

4. Click "Schedule 1:1 →" → verify mailto opens.

5. Click SE name → open detail panel.

6. Add Private coaching notes → Save.

7. Reload page → confirm notes persist.

WHY THIS MATTERS Acceptance criteria 1:1 brief contains story line and talking points. Notes are private to manager.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Cadence cards load per SE. |  |  |
| 2 | Metrics match roster/heatmap within reason. |  |  |
| 3 | Clipboard contains brief text. |  |  |
| 4 | Email client opens to SE address. |  |  |
| 5 | Detail panel opens. |  |  |
| 6 | Save toast or indicator. |  |  |
| 7 | Notes still present. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

WHY THIS MATTERS Cadence turns data into conversation Ramp % and sim avg alone do not make a 1:1 — AI talking points connect metrics to coaching actions. Private notes capture commitments between 1:1s without exposing them to the SE.

# PART D — Growth and readiness (senior / advisory)

Business process: Manager supports Avery, Blake, and Caleb on career growth — development attestations, certification gates, and readiness-driven coaching.

| UAT-MGR-030 Development plan and quarterly attestation [P1 — High] |  |
| --- | --- |
| Business requirement | Senior SE growth tracked via FY goals and quarterly manager attestations. |
| Pre-conditions | Avery Brooks or Blake Chen on team. |
| Test persona(s) | John Barrett; Avery Brooks |
| Related portal path | /manager?section=dev → /development?profile={id} |

### Test steps

1. Team → Development → locate Avery's card.

2. Click "View plan" or "Attest now →".

3. If no plan: Create development plan with 2–3 goals linked to competencies.

4. Click "Create plan & schedule reviews".

5. Open a quarterly cell → read SE evidence.

6. Enter Manager coaching comments; set status On track / At risk / Achieved.

7. Click "Save checkpoint".

WHY THIS MATTERS Acceptance criteria Goals visible to SE. Manager attestation updates quarterly status badges on Development section.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Development rollup shows Avery. |  |  |
| 2 | Full plan page opens. |  |  |
| 3 | Plan created with scheduled quarters. |  |  |
| 4 | Plan saved successfully. |  |  |
| 5 | Quarter detail loads. |  |  |
| 6 | Checkpoint saved; badge updates. |  |  |
| 7 | — |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

WHY THIS MATTERS Beyond onboarding — career growth Onboarding plans end; development plans carry SEs through the fiscal year. Quarterly attestations create a paper trail for promotion conversations.

| UAT-MGR-031 Certification gate sign-off [P1 — High] |  |
| --- | --- |
| Business requirement | Managers validate SE readiness before cert gates clear. |
| Pre-conditions | Caleb Diaz or senior SE with submitted cert gate. |
| Test persona(s) | John Barrett; Caleb Diaz |
| Related portal path | /certifications → Action Inbox |

### Test steps

1. Readiness → Certifications → Pending sign-offs.

2. Click Caleb's row → View gates.

3. Review submitted evidence → Approve or Send back.

4. Alternate path: Action Inbox → Cert sign-offs → Sign off.

WHY THIS MATTERS Acceptance criteria Gate status updates. SE progression unblocked on approval.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Pending list shows Caleb if gate submitted. |  |  |
| 2 | Gates page loads with evidence. |  |  |
| 3 | Approval updates gate status. |  |  |
| 4 | Inbox path equivalent works. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

RELATED FEATURE Cert readiness on Readiness Map Team → Readiness Map shows cert readiness column alongside onboarding and sim performance. Use it to spot who needs a nudge before quarter end.

| UAT-MGR-032 Readiness Map — competency coaching focus [P2 — Medium] |  |
| --- | --- |
| Business requirement | Managers prioritize coaching based on team competency gaps. |
| Pre-conditions | Team has varied sim/challenge/cert activity. |
| Test persona(s) | John Barrett |
| Related portal path | /manager?section=readiness |

### Test steps

1. Open Readiness Map.

2. Review competency grids and per-SE bars.

3. Read Recommended coaching focus this week.

4. Click weakest competency SE bar → open detail panel.

WHY THIS MATTERS Acceptance criteria Recommendation names a specific competency and suggests focus SEs.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Grids load with team averages. |  |  |
| 2 | Per-SE bars render. |  |  |
| 3 | Actionable focus text displayed. |  |  |
| 4 | Detail panel opens. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

TIP Pair with simulations After identifying a gap (e.g., competitive positioning), assign a targeted simulation or Market Pulse practice.

# PART E — Continuing representatives

Business process: Manager continues coaching Dana and Ellis — not re-onboarding, but ongoing deal prep, practice, and growth assignments.

| UAT-MGR-040 Continuing reps — stable roster and growth assignments [P2 — Medium] |  |
| --- | --- |
| Business requirement | Managers support tenured basic SEs without treating them like day-one hires. |
| Pre-conditions | Dana Evans and Ellis Foster on roster with basic level. |
| Test persona(s) | Dana Evans; Ellis Foster; John Barrett |
| Related portal path | /manager?section=roster |

### Test steps

1. Team Roster → filter On track → confirm Dana and Ellis appear.

2. Open Dana → verify ramp progress and open items.

3. Assign advanced challenge or simulation (not Week 1–2 plan).

4. As Dana: complete Market Pulse quiz (/market-pulse).

5. As John: review any new inbox items.

WHY THIS MATTERS Acceptance criteria Continuing SEs show stable health. Manager can assign growth work without re-onboarding.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Both SEs visible with On track or equivalent badge. |  |  |
| 2 | Detail panel shows appropriate progress. |  |  |
| 3 | Assignment succeeds. |  |  |
| 4 | Quiz completes; competency updates. |  |  |
| 5 | Reviews process normally. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

WHY THIS MATTERS Not every SE is a new hire Dana and Ellis represent reps mid-career — test that the platform supports ongoing coaching, not only ramp. Deal prep, pitch, and Market Pulse are natural growth levers here.

# PART F — End-to-end business scenarios

Capstone scenarios that chain multiple features into realistic manager workflows. Run these last.

CAUTION Time allocation Allow 45 min for UAT-MGR-050, 30 min for 051, 30 min for 052. Do not skip these — they catch integration gaps single-feature tests miss.

| UAT-MGR-050 End-to-end: New hire first two weeks (Morgan Lee) [P0 — Critical] |  |
| --- | --- |
| Business requirement | Complete manager loop from assign → SE execute → manager approve. |
| Pre-conditions | Morgan Lee on roster. John logged in. |
| Test persona(s) | Morgan Lee; John Barrett |
| Related portal path | Roster → Sim assign → Inbox → SE detail |

### Test steps

1. Assign onboarding plan + SLED simulation to Morgan.

2. As Morgan: complete one plan step and submit one challenge.

3. As John: clear both items from Action Inbox.

4. Open Morgan SE detail → verify accomplishments and coaching snapshot updated.

5. Coaching Cadence → Copy 1:1 brief for Morgan.

WHY THIS MATTERS Acceptance criteria Full loop completes without admin intervention. Morgan's ramp % increases.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Both assignments succeed. |  |  |
| 2 | SE submissions appear in inbox. |  |  |
| 3 | Both approved. |  |  |
| 4 | Snapshot reflects progress. |  |  |
| 5 | Brief mentions recent activity. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

INFO Suggested UAT session Block 45 minutes. Use two browsers: one as John, one incognito as Morgan. This scenario alone validates 60% of manager-critical paths.

| UAT-MGR-051 End-to-end: Senior SE coaching loop (Avery Brooks) [P0 — Critical] |  |
| --- | --- |
| Business requirement | Senior growth path: sim review + dev attestation + cert. |
| Pre-conditions | Avery has pending sim or cert; dev plan exists or creatable. |
| Test persona(s) | Avery Brooks; John Barrett |
| Related portal path | Command Center → Inbox → Development → Certifications |

### Test steps

1. Command Center → click Avery in heatmap.

2. Review sim card with co-pilot → approve with grade.

3. Development → quarterly attestation for Avery.

4. Certifications → approve pending gate if present.

5. Readiness Map → confirm Avery's bars updated.

WHY THIS MATTERS Acceptance criteria Senior workflow complete. No blocked gates or stale inbox items.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Detail panel opens. |  |  |
| 2 | Sim approved. |  |  |
| 3 | Checkpoint saved. |  |  |
| 4 | Cert signed off or N/A documented. |  |  |
| 5 | Readiness reflects activity. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

| UAT-MGR-052 End-to-end: Advisory track (Caleb Diaz) [P1 — High] |  |
| --- | --- |
| Business requirement | Advisory SC receives advanced assignments and cert validation. |
| Pre-conditions | Caleb on roster as advisory_solutions_consultant. |
| Test persona(s) | Caleb Diaz; John Barrett |
| Related portal path | SE detail → Sim assign → Certifications |

### Test steps

1. Assign Executive demo simulation to Caleb.

2. As Caleb: complete and submit sim.

3. As John: review in inbox.

4. Certifications → Caleb gates → sign off.

5. Verify assign dropdown only shows John's 7 reports (not entire company).

WHY THIS MATTERS Acceptance criteria Advisory path works. Org scoping enforced on assignments.

| Step # | Expected result | Actual result | Pass / Fail |
| --- | --- | --- | --- |
| 1 | Assignment succeeds. |  |  |
| 2 | Submission in inbox. |  |  |
| 3 | Review complete. |  |  |
| 4 | Gate approved or N/A noted. |  |  |
| 5 | Only 7 SEs in dropdown. |  |  |

| Tester | Date | Overall status | Defect ID (if fail) | Comments |
| --- | --- | --- | --- | --- |
|  |  | ☐ Pass ☐ Fail ☐ Blocked |  |  |

# Appendix A — Credential matrix

| Name | Email | Password | Role | Level |
| --- | --- | --- | --- | --- |
| John Barrett | john.barrett@sailpoint.com | DemoMgr2026! | Manager | Senior |
| Morgan Lee | morgan.lee@example.com | DemoSE2026! | Basic SE | Basic |
| Quinn Martin | quinn.martin@example.com | DemoSE2026! | Basic SE | Basic |
| Avery Brooks | avery.brooks@example.com | DemoSE2026! | Senior SE | Senior |
| Blake Chen | blake.chen@example.com | DemoSE2026! | Senior SE | Senior |
| Caleb Diaz | caleb.diaz@example.com | DemoSE2026! | Advisory SC | Advisory |
| Dana Evans | dana.evans@example.com | DemoSE2026! | Basic SE | Basic |
| Ellis Foster | ellis.foster@example.com | DemoSE2026! | Basic SE | Basic |

# Appendix B — UAT execution log

Summary table — update as you complete each part.

| Part | Test cases | Total | Pass | Fail | Blocked | Tester | Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A — Foundation | 001–003 | 3 |  |  |  |  |  |
| B — New hire | 010–012 | 3 |  |  |  |  |  |
| C — Coaching | 020–023 | 4 |  |  |  |  |  |
| D — Growth | 030–032 | 3 |  |  |  |  |  |
| E — Continuing | 040 | 1 |  |  |  |  |  |
| F — End-to-end | 050–052 | 3 |  |  |  |  |  |
| TOTAL |  | 17 |  |  |  |  |  |

— End of document —